Table 1 - Tasks to be done

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Page** | **Task** | **Project Deadline (22/12/2017)** | **Deployment (08/01/2018)** | **Comment** |
| 1 | Home | Download Java section | **Yes** |  | **DONE** |
| 2 | About Us | Rewrite Parts |  | **Yes** | To be done for this day week |
| 3 | About Us | Chop Shop sublist | **Yes** |  | **DONE** |
| 4 | Basic Java | More Links to important concepts |  | **Yes** | To be done for this day week |
| 5 | General Tips | Restructure sublists | **Yes** |  | **DONE** |
| 6 | Links | More Links |  | **Yes** | To be done for this day week |
| 7 | Chop Shop | Add content to Chop Shop Tool Kit |  | **Yes** | Need to download Netbeans or work from old laptop – To be done for this day week |
| 8 | Chop Shop | Change date on Challenge | **Yes** |  | **DONE** |
| 9 | Contact Us | Notice of not functioning | **Yes** |  | DONE |
| 10 | All Pages | Search Icon - Delete | **Yes** |  | **DONE** |
| 11 | All Pages | Move Social Media links to right of header |  | **Yes** | From Presentation – Wait until logo is ready |
| 12 | All Pages | Validate all pages | **Yes** |  | **DONE**  All Pages HTML & CSS Validated. Need to look at tables as small issue with th |
| 13 | All Pages | Insert Logo |  | **Yes** | Need to edit logo |
| 14 | All Pages | 2-3 exercises |  | **Yes** | To be done |
| 15 | All Pages | Review of site for spelling | **Yes** |  | **DONE**  Done at every increment |
| 16 | All Pages | Div up the sections |  | **Yes** |  |
| 17 | All Pages | Images |  | **Yes** | Populate site with appropriate images |
| 18 | All Pages | Glossary |  | **Yes** | Link to page or start laymans version |
| 19 | All Pages | Quotes |  | **Yes** | More needed |

## Proposed Logo – Editing to be done



Editing needed to be done

1. C – Needs to be straightened out
2. Background – Made transparent for website
3. Slogan to be incorporated – “Soon I discovered this rock thing was true”